rusthost

Production Refactor — Implementation Plan

Derived from Full Security & Code Quality Audit Report  ·  Score 6.5/10

| 28 Total Issues | 6 Critical 🔴 | 12 Major 🟠 | 10 Minor 🟡 |
| --- | --- | --- | --- |

| 3 Blockers Prevent Production Deployment | Status: NOT READY → Target: READY |
| --- | --- |

## Plan Overview

| Phase | Tasks | Risk | Parallelizable? |
| --- | --- | --- | --- |
| Phase 0 — Preparation | Pin deps, test baselines, feature flags | Low | All tasks parallel |
| Phase 1 — Critical Security | Path traversal, XFF, cmd injection, ACME lock | High | Tasks 1.1–1.4 independent |
| Phase 2 — Critical Stability | Terminal raw mode, semaphore race | High | Independent |
| Phase 3 — DoS / Availability | OOM compression, slow-loris, timeouts | High | 3.1 sequential; 3.2–3.3 parallel |
| Phase 4 — Architecture | Async I/O, drain handles, canonicalize | Medium | 4.1–4.3 parallel |
| Phase 5 — Config & Validation | Port conflicts, email default, log policy | Low | All parallel |
| Phase 6 — Performance | Logger mutex, metrics ordering | Medium | Independent |
| Phase 7 — Cleanup | Minor fixes, dead code, Clippy, API surface | Low | All parallel |

# Phase 0 — Preparation

Establish a safety net before any code changes land. Nothing in this phase touches production logic, so all tasks can be performed in parallel and merged before Phase 1 begins.

### Task 0.1 — Pin Wildcard Dependency Versions

| 0.1 Pin rusqlite and audit all dependency versions (Audit Issue #Dependency Health) |  |
| --- | --- |
| Risk Level | Low |
| Files | Cargo.toml |
| What to Change | - Change rusqlite = { version = "*" } to rusqlite = { version = "0.31" } (latest stable). - Run cargo tree and verify no other dependencies use wildcard "*" version specifiers. - Add [workspace.dependencies] if the project expands to a workspace, centralizing version control. - Optionally add cargo-deny with a deny.toml to fail CI on wildcard versions or known-yanked crates. |
| Why It Matters | A wildcard version will silently pull in breaking changes on the next cargo update, including security patches to SQLite that may change API signatures. This is a supply-chain hygiene blocker. |
| Dependencies | None |
| Validation | cargo update && cargo build --release succeeds. cargo tree ¦ grep "\*" returns nothing. |

### Task 0.2 — Establish Baseline Test Coverage

| 0.2 Document and run existing test suite; capture baseline metrics (Audit Issue #N/A) |  |
| --- | --- |
| Risk Level | Low |
| Files | tests/http_integration.rs, all src/**/*_test modules |
| What to Change | - Run cargo test --all-features 2>&1 ¦ tee baseline_test_results.txt and commit the output as a reference. - Run cargo clippy --all-features -- -D warnings and note all current Clippy warnings (do not fix yet). - Add a #[test] fn regression_path_traversal() stub in tls/mod.rs that asserts the current (broken) behaviour—this turns red in Phase 1 and serves as a guard. - Add a #[test] fn regression_compression_oom() stub in server/handler.rs. - Ensure cargo test runs in CI before merging any Phase 1+ branch. |
| Why It Matters | Without a baseline, regressions introduced during the refactor are invisible. Stub regression tests document the exact bugs being fixed and prevent reintroduction. |
| Dependencies | None |
| Validation | All existing tests pass. The two new stub tests fail (as expected—they document unfixed bugs). CI pipeline runs cargo test on every PR. |

### Task 0.3 — Introduce Feature Flags for Risky Changes

| 0.3 Add Cargo feature flags for Phase 3 streaming compression and Phase 6 async logger (Audit Issue #N/A) |  |
| --- | --- |
| Risk Level | Low |
| Files | Cargo.toml, src/server/handler.rs, src/logging/mod.rs |
| What to Change | - Add to Cargo.toml: [features] streaming-compression = [] and async-logger = []. - Wrap the streaming compression code path (Phase 3.1) in #[cfg(feature = "streaming-compression")]. - Wrap the async logger channel path (Phase 6.1) in #[cfg(feature = "async-logger")]. - Default features = [] so production builds are unaffected until features are explicitly enabled and validated. |
| Why It Matters | Compression and logging are on the hot path of every request. Feature flags allow the new implementation to be deployed and load-tested independently before replacing the old path, reducing the blast radius of any regression. |
| Dependencies | None |
| Validation | cargo build --features streaming-compression and cargo build --features async-logger both succeed alongside cargo build (default, no features). |

# Phase 1 — Critical Security Fixes

These tasks fix direct security vulnerabilities. All must be completed and reviewed before any public deployment. Tasks 1.1 through 1.4 are logically independent and can be worked on in parallel branches, but each must pass the full test suite independently before merge.

### Task 1.1 — Fix Path Traversal in Manual TLS Cert Loader 🔴

| 1.1 Reject ParentDir components in cert_path and key_path before joining (Audit Issue #1 & 3) |  |
| --- | --- |
| Risk Level | High — security bug |
| Files | src/tls/mod.rs |
| What to Change | - Before joining cfg.cert_path / cfg.key_path with data_dir, iterate Path::components() and return Err if any component is Component::ParentDir (..). - Apply the exact same pattern already present in validate_acme_config in acme.rs—mirror it verbatim into load_manual_cert. - After the component check, call std::fs::canonicalize() on the final joined path and verify the canonical path starts_with(canonicalize(data_dir)?). This is the belt-and-suspenders defence. - Return a descriptive error: "cert_path must not contain parent directory components". - Update the regression stub test (from Task 0.2) to assert this error is returned for paths like "../outside.crt". |
| Why It Matters | A path like ../outside.crt lexically starts with /data_dir as a string prefix, so the current starts_with check passes. The OS resolves it to /outside.crt, completely outside the data directory. An attacker who controls the config file (or misconfigured operator) can load arbitrary certificates from the filesystem. |
| Dependencies | Task 0.2 (regression stub must exist) |
| Validation | Regression test passes. Manual test: set cert_path = "../etc/ssl/private/root.key", start server, observe config validation error before any file I/O. cargo audit shows no related advisories. |

### Task 1.2 — Fix Untrusted X-Forwarded-For in Access Log 🔴

| 1.2 Pass real SocketAddr peer into handle() and log_request(); gate XFF on trusted-proxy config (Audit Issue #2) |  |
| --- | --- |
| Risk Level | High — security / integrity |
| Files | src/server/handler.rs |
| What to Change | - Add peer_addr: SocketAddr as a parameter to handle() and log_request(). Propagate it from the TcpStream::peer_addr() call in the connection accept loop in server/mod.rs. - In log_request(), default to peer_addr.ip().to_string() as the remote address. - Add an optional trusted_proxies: Vec<IpNetwork> field to the server config struct (default empty). - Only substitute X-Forwarded-For if peer_addr.ip() is in the trusted_proxies list. If the list is empty, XFF is ignored entirely. - Document the trusted_proxies config option in settings.toml with a security warning. |
| Why It Matters | Any client can forge X-Forwarded-For: 127.0.0.1 and appear as localhost in access logs. Ban decisions, forensics, and rate-limit analysis based on these logs are completely unreliable on a direct-edge server. |
| Dependencies | None (isolated to handler.rs and config) |
| Validation | Send a request with X-Forwarded-For: 1.2.3.4 from a non-trusted IP. Access log shows the real socket address, not 1.2.3.4. With trusted_proxies set to the local network, XFF is honoured. |

### Task 1.3 — Fix whoami Command Injection on Windows 🔴

| 1.3 Read USERNAME/USERDOMAIN from environment variables; apply validate_windows_name() guard (Audit Issue #3) |  |
| --- | --- |
| Risk Level | High — Windows-only command injection |
| Files | src/logging/mod.rs |
| What to Change | - Replace the whoami subprocess spawn with std::env::var("USERNAME") and std::env::var("USERDOMAIN"). - Apply the existing validate_windows_name() function (already used correctly in tor/mod.rs) to both values before concatenation into icacls arguments. - Return Err if either env var is absent or fails validation—do not silently fall back to an unvalidated value. - Add a unit test: validate_windows_name("user & evil") returns Err; validate_windows_name("normal_user") returns Ok. |
| Why It Matters | A username containing &, ;, spaces, or quotes can break argument parsing or enable command injection when concatenated into icacls. Additionally, whoami depends on PATH availability, which is not guaranteed on locked-down enterprise systems. The Tor module already does this correctly—logging should match. |
| Dependencies | None (Windows-only code path, can be developed on any platform with #[cfg(target_os = "windows")]) |
| Validation | Unit test for validate_windows_name passes. On a Windows test VM, logging initializes correctly for a standard user and fails gracefully with a clear error for a username containing special characters. |

### Task 1.4 — Fix ACME_INITIALIZED OnceLock Set Before Validation 🔴

| 1.4 Move ACME_INITIALIZED.set(()) to the last line of a successful build_acme_acceptor (Audit Issue #6) |  |
| --- | --- |
| Risk Level | High — silent failure recovery blocked |
| Files | src/tls/acme.rs |
| What to Change | - Identify the current location of ACME_INITIALIZED.set(()) near the top of build_acme_acceptor. - Move it to immediately before the Ok(acceptor) return at the end of the function. - Verify every early-return Err path is before the new set() call—the function should only mark initialization after all validation, cache dir creation, and provisioning succeeds. - If the requirement is to support retrying ACME after transient failures, replace OnceLock<()> with a Mutex<Option<AcceptorState>> with explicit reset logic, but note this is a larger change. |
| Why It Matters | If build_acme_acceptor fails partway through (e.g., cache directory creation fails), ACME_INITIALIZED is permanently set to true. All subsequent calls to retry ACME initialization are silently ignored. The process must be restarted to recover from a transient failure. |
| Dependencies | None |
| Validation | Simulate an ACME init failure (e.g., make cache dir non-writable). Observe that ACME_INITIALIZED is not set. Fix the condition (e.g., make dir writable) and call build_acme_acceptor again without restarting—it should succeed. |

# Phase 2 — Critical Stability Fixes

Two critical bugs that corrupt state on failure paths. Neither depends on Phase 1 changes and can be worked on in parallel with Phase 1.

### Task 2.1 — Fix Terminal Left in Raw Mode on Partial Console Init 🔴

| 2.1 Set RAW_MODE_ACTIVE immediately after enable_raw_mode() succeeds; call cleanup() on subsequent failures (Audit Issue #4) |  |
| --- | --- |
| Risk Level | High — user-visible terminal corruption |
| Files | src/console/mod.rs |
| What to Change | - Immediately after enable_raw_mode()?, set RAW_MODE_ACTIVE.store(true, Ordering::SeqCst). - After the set, if execute!(stdout, EnterAlternateScreen) returns Err, call cleanup() before returning the error. - Structure the init as: enable_raw_mode()?; RAW_MODE_ACTIVE.store(true, ...); execute!(...).map_err(¦e¦ { cleanup(); e })?. - Add a unit test that simulates EnterAlternateScreen failing and asserts cleanup() is called and raw mode is exited. |
| Why It Matters | If enable_raw_mode() succeeds but EnterAlternateScreen fails, the function returns Err with RAW_MODE_ACTIVE still false. The cleanup() function checks this flag and does nothing. The terminal is permanently left in raw mode after the process exits, making the user's shell invisible until they manually run "reset". |
| Dependencies | None |
| Validation | Force EnterAlternateScreen to fail in a test environment. Confirm terminal is restored to normal mode after process exit. cargo test for the new unit test passes. |

### Task 2.2 — Fix Semaphore Close Race on HTTPS Accept Loop Shutdown 🔴

| 2.2 Give HTTPS drain an independent timeout budget; coordinate drain constants between server/mod.rs and runtime/lifecycle.rs (Audit Issue #5 & 14) |  |
| --- | --- |
| Risk Level | High — data corruption on shutdown |
| Files | src/server/mod.rs, src/runtime/lifecycle.rs |
| What to Change | - Define a shared constant DRAIN_INNER_HTTPS_SECS in a new src/runtime/constants.rs (or at the top of lifecycle.rs) and import it in server/mod.rs. - Give the HTTPS drain loop its own tokio::time::timeout(Duration::from_secs(DRAIN_INNER_HTTPS_SECS), ...) that starts from the moment the HTTPS shutdown signal is received, not from when the HTTP drain starts. - Do the same for the HTTP drain: DRAIN_INNER_HTTP_SECS, ensuring the outer lifecycle budget in lifecycle.rs is always larger than the inner budget (outer = inner + 2s buffer). - Remove the dead 8-second outer budget from lifecycle (Issue #14) once the inner constants correctly account for the full drain window. |
| Why It Matters | The current implementation gives HTTPS connections only whatever time remains after the HTTP drain has run. Under load, in-flight HTTPS responses may be cut mid-stream. The 8-second outer budget is dead code because the HTTP task self-terminates after 5 seconds. |
| Dependencies | None (can be done independently, but coordinates with Phase 4 drain changes) |
| Validation | Simulate graceful shutdown while 50 concurrent HTTPS requests are in-flight. All responses complete fully. Measure time from shutdown signal to process exit—it should be deterministic and match DRAIN_INNER_HTTPS_SECS + 2s buffer. |

# Phase 3 — DoS / Availability Fixes

These three issues are the primary denial-of-service vectors. Task 3.1 (OOM compression) is the hardest change; 3.2 and 3.3 are independent and smaller.

### Task 3.1 — Fix Unbounded Memory Compression for Large Files 🔴

| 3.1 Implement streaming compression with a size threshold; gate behind feature flag (Audit Issue #7) |  |
| --- | --- |
| Risk Level | High — requires new async streaming pipeline |
| Files | src/server/handler.rs |
| What to Change | - Define a const COMPRESSION_MAX_BYTES: u64 = 8 * 1024 * 1024 (8 MB). Any file larger than this is served with identity encoding regardless of Accept-Encoding. - Before calling compress_body, check file_len (already in scope): if file_len > COMPRESSION_MAX_BYTES, skip compression. - For files under the threshold, refactor compress_body to use an async streaming approach: use tokio::fs::File::open, wrap in tokio_util::io::ReaderStream, pipe through async_compression::tokio::bufread::BrotliEncoder (or GzipEncoder), and wrap in http_body_util::StreamBody. - Remove the Vec<u8> buffer allocation from compress_body entirely. - Add Vary: Accept-Encoding to compressed responses. - Guard behind the streaming-compression feature flag (Task 0.3) and add cargo integration tests for both paths. |
| Why It Matters | A single HTTP request for a 2 GB video file with Accept-Encoding: br allocates 2+ GB on the heap. This is a trivial OOM denial-of-service: one request exhausts all RAM. This is listed as one of the three production blockers. |
| Dependencies | Task 0.3 (feature flag), Phase 0 test baseline |
| Validation | Serve a 100 MB file with Accept-Encoding: br—confirm heap usage does not spike beyond the 8 MB threshold + streaming buffer. Serve a 1 MB file—confirm it is compressed correctly. cargo test --features streaming-compression passes. |

### Task 3.2 — Fix Missing header_read_timeout on hyper Connection 🟠

| 3.2 Add header_read_timeout(30s) to the hyper HTTP/1.1 connection builder (Audit Issue #9) |  |
| --- | --- |
| Risk Level | Medium — one-line fix with high impact |
| Files | src/server/handler.rs |
| What to Change | - Locate the hyper::server::conn::http1::Builder::new() call in handler.rs. - Chain .header_read_timeout(Duration::from_secs(30)) immediately after Builder::new(). - Define the constant as const HEADER_READ_TIMEOUT_SECS: u64 = 30 at the top of handler.rs. - Add a slow-loris integration test: connect to the server, send "GET / HTTP/1.1\r\n" and then stall. Assert the connection is closed within ~31 seconds. |
| Why It Matters | Without a header read timeout, a client trickling HTTP headers at 1 byte/second holds a semaphore permit indefinitely. With 256 max connections, 256 such clients from 16+ IPs fully exhaust the semaphore, blocking all legitimate traffic for the duration of the attack. |
| Dependencies | None |
| Validation | Run slow-loris integration test. Send 256 stalled connections and confirm the 257th legitimate request is served within the header timeout window, not blocked indefinitely. |

### Task 3.3 — Fix Redirect Server Slow-Loris Vulnerability 🟠

| 3.3 Wrap handle_redirect in a 30s timeout; add per-IP and global connection limits (Audit Issue #10) |  |
| --- | --- |
| Risk Level | Medium — requires shared state between redirect.rs and mod.rs |
| Files | src/server/redirect.rs, src/server/mod.rs |
| What to Change | - Wrap the handle_redirect(stream) call with tokio::time::timeout(Duration::from_secs(30), handle_redirect(stream)).await. - Log a warning on timeout: "Redirect connection timed out from {peer_addr}". - Share the existing SharedConnectionBudget from the main server with the redirect listener, or create a separate semaphore with a limit of 64 redirect connections. - Add a per-IP connection counter to redirect.rs matching the pattern in server/mod.rs (DashMap<IpAddr, AtomicUsize>), with a limit of 4 concurrent connections per IP. - Return 429 Too Many Requests for connections that exceed the per-IP limit. |
| Why It Matters | The redirect server has no timeout and no connection limit. An attacker trickling data on the redirect port (port 80 in default TLS mode) holds connections indefinitely with no bound. This is identified as one of the three production blockers. |
| Dependencies | None (but coordinates with Task 4.2 — redirect JoinHandle) |
| Validation | Connect 100 clients to the redirect port and stall. Confirm all connections close after ~30 seconds. Connect more than 4 clients from the same IP—confirm the 5th gets a 429. Legitimate redirects still work. |

# Phase 4 — Architecture Improvements

These changes address structural issues: blocking I/O in async context, resource leak on shutdown, and silent error swallowing. All three tasks are independent and can be parallelised.

### Task 4.1 — Move Blocking I/O in resolve_path to Async Context 🟠

| 4.1 Replace std::fs blocking calls in resolve_path with tokio::fs async equivalents (Audit Issue #8) |  |
| --- | --- |
| Risk Level | Medium — changes the async signature of resolve_path |
| Files | src/server/handler.rs |
| What to Change | - Replace target.canonicalize() with tokio::fs::canonicalize(&target).await?. - Replace idx.exists() with tokio::fs::metadata(&idx).await.is_ok(). - Replace spa_index.exists() with tokio::fs::metadata(&spa_index).await.is_ok(). - Replace p404.exists() with tokio::fs::metadata(&p404).await.is_ok(). - If resolve_path is called from a sync context anywhere, move those call sites to async or wrap in spawn_blocking. - Add a benchmark (or at least a comment) measuring the per-request stat(2) call reduction under load. |
| Why It Matters | Synchronous std::fs calls inside async fn block the Tokio worker thread for the duration of the syscall. Under high concurrency, many threads blocked on stat(2) degrade throughput for all requests on that worker. Tokio's thread pool is optimised for async I/O, not blocking syscalls. |
| Dependencies | None |
| Validation | cargo test passes. Load test with wrk or oha at 1000 req/s—compare P99 latency before and after. Tokio Console (tokio-console crate) shows no blocking tasks on the async runtime. |

### Task 4.2 — Retain Redirect Server JoinHandle for Graceful Drain 🟠

| 4.2 Return JoinHandle from setup_tls; await it in graceful_shutdown with a 3-second budget (Audit Issue #12) |  |
| --- | --- |
| Risk Level | Medium — changes function signatures in lifecycle.rs |
| Files | src/runtime/lifecycle.rs |
| What to Change | - Modify setup_tls (or whichever function spawns the redirect server task) to return the JoinHandle<()> instead of dropping it. - Store the handle in the caller (lifecycle) alongside the HTTP and Tor handles. - In graceful_shutdown, send a shutdown signal to the redirect server and await the JoinHandle with tokio::time::timeout(Duration::from_secs(3), redirect_handle). - Log a warning if the redirect task does not complete within the budget. |
| Why It Matters | The redirect server JoinHandle is immediately dropped after spawn. graceful_shutdown() awaits HTTP and Tor handles but has no reference to the redirect task. Active redirect connections are abruptly cut on shutdown, potentially sending half-formed HTTP/1.1 redirect responses to clients. |
| Dependencies | Task 3.3 (redirect server must have a shutdown signal mechanism before it can be drained) |
| Validation | Send SIGTERM while 20 redirect connections are active. Confirm all receive complete HTTP 301 responses before the process exits. Log shows "Redirect server drained" rather than a timeout warning. |

### Task 4.3 — Propagate canonicalize() Failure in one_shot_serve 🟠

| 4.3 Replace unwrap_or_else silent fallback with hard error propagation (Audit Issue #17) |  |
| --- | --- |
| Risk Level | Low — error propagation only; no logic changes |
| Files | src/runtime/lifecycle.rs |
| What to Change | - Locate the canonicalize().unwrap_or_else(¦_¦ raw_path) pattern in one_shot_serve. - Replace it with: let data_dir = data_dir_raw.canonicalize().map_err(¦e¦ RustHostError::Config(format!("Cannot canonicalize data dir '{}': {}", data_dir_raw.display(), e)))?; - Propagate the error to the caller using ? rather than silently substituting the raw path. - Do the same for any other canonicalize() calls in lifecycle.rs that use unwrap_or_else. |
| Why It Matters | A silent fallback to a non-canonical path means subsequent starts_with() containment checks may silently fail, allowing path traversal. The user receives no error message and the server runs with weakened security in a configuration that appears valid. |
| Dependencies | None |
| Validation | Run with a non-existent or non-readable data directory. Confirm a clear error message is printed and the process exits with a non-zero code. Existing tests still pass. |

# Phase 5 — Config & Validation

Low-risk config hardening tasks. All are independent and can be merged in any order.

### Task 5.1 — Fix Default email = "" Causing ACME Init Failure 🟠

| 5.1 Change default config template from email = "" to a commented-out example (Audit Issue #11) |  |
| --- | --- |
| Risk Level | Low — config template only |
| Files | src/config/defaults.rs |
| What to Change | - In the generated settings.toml template, replace the line email = "" with # email = "you@example.com". - Verify that when this commented-out form is read by the TOML deserializer, the email field deserializes to None (not Some("")). - Confirm that validate_acme_config emits a warning (not an error) when email is None, matching the existing warning-only code path. - Add a unit test: deserialize a config string with the commented email line, assert email == None. |
| Why It Matters | A user who enables ACME with enabled = true but leaves the default email = "" gets an immediate validation error "email is set but empty/whitespace-only", even though their intent was to use the no-email path. This breaks the happy path for new users following the documentation. |
| Dependencies | None |
| Validation | Generate a fresh config, enable ACME, leave email commented out, start the server. Confirm ACME initializes with an email warning rather than an error. |

### Task 5.2 — Add TLS Port Conflict Validation 🟠

| 5.2 Add port conflict checks to validate() in config/loader.rs (Audit Issue #13) |  |
| --- | --- |
| Risk Level | Low — validation logic only |
| Files | src/config/loader.rs |
| What to Change | - In the validate() function, add: if cfg.tls.enabled && cfg.tls.redirect_http { if cfg.tls.http_port == cfg.server.port { return Err("tls.http_port conflicts with server.port") } if cfg.tls.http_port == cfg.tls.port { return Err("tls.http_port conflicts with tls.port") } } - Also add: if cfg.server.port == cfg.tls.port && cfg.tls.enabled { return Err("server.port and tls.port must differ") } - Add unit tests for each conflict case. |
| Why It Matters | The default value of both tls.http_port and server.port is 8080. With TLS redirect enabled, this causes a hard bind failure at runtime with a cryptic OS error instead of a clear config validation message. The config comment warns about this but the validator never enforces it. |
| Dependencies | None |
| Validation | Set tls.http_port == server.port in config and start the server. Confirm a clear human-readable error is returned from config validation before any network binding. |

### Task 5.3 — Align Log File Path Traversal Policy 🟠

| 5.3 Apply consistent path depth policy to logging.file validation in config/loader.rs (Audit Issue #15) |  |
| --- | --- |
| Risk Level | Low — may require updating existing test configs |
| Files | src/config/loader.rs |
| What to Change | - Decide on the policy: either (A) restrict logging paths to a single Normal path component (matching site directory strictness) or (B) explicitly allow one level of subdirectory and document it. - If choosing (A): add a check that logging.file has exactly one component and that component is Normal. Reject logs/subdir/rusthost.log. - If choosing (B): add an explicit max_depth check (≤ 1 subdirectory) and document the rationale in a code comment. - Add unit tests for both the allowed and rejected cases. |
| Why It Matters | Logging paths allow multi-component paths like logs/subdir/rusthost.log while site directories are restricted to a single Normal component. Access logs may contain sensitive user data—they deserve at least as strict containment as site files. |
| Dependencies | None |
| Validation | Unit tests for the new depth policy pass. Existing integration tests that rely on a log file path are updated if policy (A) is chosen. |

### Task 5.4 — Resolve Dead error_503 Config Field 🟠

| 5.4 Either wire error_503_path through ServerContext or remove the field (Audit Issue #16) |  |
| --- | --- |
| Risk Level | Low — isolated to config struct and one match arm |
| Files | src/config/mod.rs, src/server/handler.rs |
| What to Change | - Decision: Wire it (preferred) or remove it. - If wiring: Add error_503_path: Option<PathBuf> to ServerContext. Populate it from SiteConfig.error_503 during context construction. In the Resolved::Fallback arm of dispatch_resolved, check if error_503_path is Some and serve it, otherwise fall through to the built-in HTML. - If removing: Delete error_503 from SiteConfig, update settings.toml template and documentation, add a CHANGELOG entry noting the removal. - Either way, add a test confirming the chosen behaviour. |
| Why It Matters | error_503 is deserialized and stored but never read. Operators who configure a custom 503 page see the built-in HTML regardless. This is a feature promise the code does not keep, creating user confusion and wasted configuration effort. |
| Dependencies | None |
| Validation | Configure error_503 = "custom_503.html" and trigger a 503 response. Confirm the custom file is served. (Or, if removed, confirm the field is rejected with a clear config error.) |

# Phase 6 — Performance

These changes improve throughput under production load. Both are independent.

### Task 6.1 — Move Logger Off the Tokio Worker Thread 🟠

| 6.1 Introduce a dedicated logging thread with an mpsc channel; gate behind async-logger feature flag (Audit Issue #18) |  |
| --- | --- |
| Risk Level | Medium — changes the logging hot path; log message ordering may differ slightly |
| Files | src/logging/mod.rs |
| What to Change | - Create a LogMessage enum: { Line(String), Rotate, Shutdown }. - Spawn a std::thread::spawn logging thread that owns the file handle and log ring buffer, receiving LogMessage via a crossbeam_channel::bounded(4096) or std::sync::mpsc::sync_channel(4096) channel. - Replace the Mutex-guarded write_line() call in RustHostLogger::log() and log_access() with a non-blocking channel send (try_send). On channel full, drop the message and increment a dropped_logs atomic counter. - The logging thread handles all writeln!, rotation checks, and ring buffer updates—no Mutex required in the hot path. - The existing Mutex-based path remains as the default (behind #[cfg(not(feature = "async-logger"))]) for a safe rollout. |
| Why It Matters | Every log call acquires a std::sync::Mutex and then calls writeln! (a blocking file syscall) while the Mutex is held. This blocks the Tokio worker thread on every log call. Under high request volume (the access log fires on every request), this becomes a measurable throughput bottleneck. The in-memory ring buffer also experiences contention under high log volume. |
| Dependencies | Task 0.3 (async-logger feature flag) |
| Validation | cargo test --features async-logger passes. Load test at 5000 req/s—compare Tokio worker thread CPU utilisation before and after. No log messages are dropped under normal load (dropped_logs counter stays at 0). Graceful shutdown drains the channel before exit. |

### Task 6.2 — Fix Metrics Snapshot Relaxed Ordering 🟡

| 6.2 Use Acquire/Release ordering for metrics atomics to prevent non-monotonic reads (Audit Issue #22) |  |
| --- | --- |
| Risk Level | Low — atomic ordering change only; no logic changes |
| Files | src/runtime/state.rs |
| What to Change | - In add_request, change request_count.fetch_add(1, Ordering::Relaxed) to fetch_add(1, Ordering::Release). - In add_error, change error_count.fetch_add(1, Ordering::Relaxed) to fetch_add(1, Ordering::Release). - In snapshot(), change both loads to Ordering::Acquire. - Add a code comment explaining the ordering choice and that it maintains the invariant errors ≤ requests on weakly-ordered architectures (ARM, POWER). - Alternative: if cosmetic-only reads are acceptable, add a comment documenting that the race is accepted and intentional. |
| Why It Matters | On ARM (which AWS Graviton, Apple Silicon, and Raspberry Pi all use), Relaxed loads can observe increments in a different order than they were written. A thread reading snapshot() may observe errors = 5 but requests = 4, violating the invariant. This could cause confusing dashboard displays or incorrect alerting. |
| Dependencies | None |
| Validation | cargo test on an ARM target (or with --target aarch64-unknown-linux-gnu via cross). Loom (loom crate) model-checking test confirming the Acquire/Release pair prevents non-monotonic observation. |

# Phase 7 — Cleanup & Clippy Compliance

All minor issues, dead code removal, and hardening. Low-risk; all tasks are independent and can be batched into a single PR or distributed across contributors.

### Task 7.1 — Fix Response Builder Error Swallowing (Issue #19)

| 7.1 Replace unwrap_or_default() on Response::Builder with explicit error handling (Audit Issue #19) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/server/handler.rs |
| What to Change | - Find all occurrences of builder.body(...).unwrap_or_default(). - Replace with .unwrap_or_else(¦e¦ { error!("Response builder failed: {e}"); Response::default() }) or .expect("static response builder is always valid") in debug builds. - Audit each builder to confirm headers are truly static (no user-controlled values)—if any header value is user-derived, add an explicit map_err and log. |
| Why It Matters | A malformed response builder silently produces an empty 200 OK. This hides bugs during development and could cause silent incorrect behaviour in production if a static header value is ever changed to a user-derived one. |
| Dependencies | None |
| Validation | Deliberately introduce a malformed header value in a test. Confirm the error is logged rather than silently replaced with 200 OK. |

### Task 7.2 — Fix is_hashed_asset False Positives (Issue #20)

| 7.2 Require at least one letter (a–f) in hash segments; or restrict to known asset extensions (Audit Issue #20) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/server/handler.rs |
| What to Change | - Modify the is_hashed_asset regex/logic to additionally require the 8–16 hex character segment contains at least one of [a-f] (to distinguish from pure decimal version numbers like 20230901). - Alternatively, restrict the check to extensions in a const HASHABLE_EXTENSIONS: &[&str] = &[".js", ".css", ".woff2", ".wasm"]. - Add unit tests: "libfoo-20230901.so" → false; "app.a1b2c3d4.js" → true; "bundle.1234567890abcdef.js" → true. |
| Why It Matters | Version strings like 20230901 are 8 hex characters that contain no letters but match the current is_hashed_asset pattern, causing versioned files to incorrectly receive Cache-Control: max-age=31536000, immutable. Users who update these files will be served stale cached copies. |
| Dependencies | None |
| Validation | Unit tests for is_hashed_asset pass with the new logic. Check real asset filenames from a sample web project against the updated logic. |

### Task 7.3 — Fix Onion Banner Display Alignment (Issue #21)

| 7.3 Explicitly pad/truncate display_prefix to exactly 12 characters (Audit Issue #21) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/tor/mod.rs |
| What to Change | - Replace get(..12).unwrap_or(host) with: let display_prefix = if host.len() >= 12 { &host[..12] } else { host }; // then pad to 12 with spaces in the banner format string. - Use format!("{:<12}", display_prefix) to left-align and space-pad to exactly 12 characters. - Add a unit test for a hostname shorter than 12 characters and verify banner alignment. |
| Why It Matters | If the host part is shorter than 12 characters (test keys, future format changes), the banner box misaligns. Currently only impossible for valid v3 onion addresses, but a defensive fix prevents confusing output in non-standard configurations. |
| Dependencies | None |
| Validation | Unit test with a short hostname produces a correctly aligned banner box. |

### Task 7.4 — Fix wrapping_add Inconsistency in Log Rotation (Issue #23)

| 7.4 Replace wrapping_add with saturating_add for writes_since_check counter (Audit Issue #23) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/logging/mod.rs |
| What to Change | - Find writes_since_check.wrapping_add(1) in write_line. - Replace with writes_since_check.saturating_add(1). - Add a comment: // saturating_add: counter stops at u64::MAX rather than wrapping, consistent with rest of codebase. |
| Why It Matters | After 2^64 writes the counter wraps to 0, skipping one rotation check cycle. While cosmetically minor, inconsistent overflow behaviour between parts of the codebase increases cognitive load and the risk of future bugs. |
| Dependencies | None |
| Validation | cargo clippy passes with no warnings. Unit test for write_line at u64::MAX increments correctly. |

### Task 7.5 — Route All Console Cleanup Through safe_cleanup() (Issue #24)

| 7.5 Remove direct console::cleanup() call in graceful_shutdown; use safe_cleanup() exclusively (Audit Issue #24) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/main.rs |
| What to Change | - Find the direct call to console::cleanup() in graceful_shutdown. - Replace it with safe_cleanup() (which already has a Once guard preventing double-invocation). - Audit all callers of console::cleanup() across the codebase—any call not going through safe_cleanup() is a bug. - Consider making console::cleanup() pub(crate) and safe_cleanup() the only pub API. |
| Why It Matters | If graceful_shutdown panics and the panic hook also calls safe_cleanup, cleanup runs twice. Terminal restoration and cursor-show commands sent twice can produce visible artifacts. The Once guard in safe_cleanup exists to prevent this—bypassing it defeats the purpose. |
| Dependencies | None |
| Validation | Force a panic in graceful_shutdown via std::panic::panic_any(). Confirm terminal is restored exactly once. cargo test passes. |

### Task 7.6 — Fix bind_with_fallback Port Overflow (Issue #25)

| 7.6 Handle port overflow in bind_with_fallback; break early on saturated port (Audit Issue #25) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/server/mod.rs |
| What to Change | - Replace port.saturating_add(attempt) with port.checked_add(attempt). - If checked_add returns None (overflow), break out of the retry loop and return an error: "Cannot find a free port: all candidates overflow u16". - If checked_add succeeds but try_port == 65535 and attempt > 0, break early with the same error. - Update the log message to reflect the actual range attempted. |
| Why It Matters | If port = 65535, all 9 saturating_add attempts resolve to 65535, retrying the same already-failed port 9 more times. The log message incorrectly states "10 attempts starting from 65535" while actually only one distinct port was tried. |
| Dependencies | None |
| Validation | Call bind_with_fallback(65535) with 65535 in use. Confirm the function returns an error after 1 attempt (not 10), with a clear message. |

### Task 7.7 — Restrict onion_address_from_pubkey to pub(crate) (Issue #26)

| 7.7 Change visibility of onion_address_from_pubkey to pub(crate); use #[cfg(test)] re-export in lib.rs (Audit Issue #26) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/tor/mod.rs, src/lib.rs |
| What to Change | - Change pub fn onion_address_from_pubkey to pub(crate) fn onion_address_from_pubkey in tor/mod.rs. - In lib.rs, the existing #[cfg(test)] pub use block should already correctly re-export it for tests. Verify this and add it if missing. - Run cargo doc --release and confirm onion_address_from_pubkey does not appear in the public documentation. |
| Why It Matters | Internal functions exposed in the public API surface create unintended API contracts, larger binary sizes in some configurations, and confusion for consumers of the library. Other test-only symbols in lib.rs already use #[cfg(test)] pub use correctly. |
| Dependencies | None |
| Validation | cargo doc --release shows no onion_address_from_pubkey in the public docs. cargo test passes (function still accessible in test builds). |

### Task 7.8 — Fix bytes_sent Always Zero in Access Log (Issue #27)

| 7.8 Pass file_len to log_request for Resolved::File responses (Audit Issue #27) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/server/handler.rs |
| What to Change | - In the Resolved::File match arm of dispatch_resolved, pass file_len (already in scope from serve_file) as the bytes_sent argument to log_request. - For non-file responses (redirects, errors), pass the Content-Length header value if available, otherwise 0. - Verify the Combined Log Format output shows the correct byte count: "GET /foo.html HTTP/1.1" 200 12345. |
| Why It Matters | bytes_sent is hardcoded to 0 on every log_request call. Standard log analysis tools (GoAccess, AWStats, Grafana CLF parsers) treat 0 as "unknown" and exclude the request from bandwidth analysis. The access log is non-functional for bandwidth reporting. |
| Dependencies | None |
| Validation | Serve a known file (e.g., 1234 bytes). Confirm access log shows 1234 in the bytes field, not 0 or -. |

### Task 7.9 — Fix Dashboard URL Ignoring Bind Address (Issue #28)

| 7.9 Use the same bind-address resolution logic as maybe_open_browser() in the dashboard URL display (Audit Issue #28) |  |
| --- | --- |
| Risk Level | Low |
| Files | src/console/dashboard.rs |
| What to Change | - Extract the bind address resolution logic from maybe_open_browser() in lifecycle.rs into a shared helper fn resolve_display_address(bind: &str, port: u16) -> String. - Use this helper in the dashboard URL display: if bind is "0.0.0.0" or "::", use "127.0.0.1"; otherwise use the actual bind address. - The KeyEvent::Open handler should use the same helper for consistency. |
| Why It Matters | If server.bind = "::1" (IPv6 loopback only), the dashboard shows http://localhost:PORT which may not resolve correctly on all systems. The KeyEvent::Open handler already does this correctly—the display should match. |
| Dependencies | None |
| Validation | Run with bind = "::1". Confirm dashboard URL shows http://[::1]:PORT. Run with bind = "0.0.0.0". Confirm dashboard URL shows http://127.0.0.1:PORT. |

# Execution Strategy

## Suggested Execution Order

The following ordering ensures each phase builds safely on the previous one, with the riskiest and most security-critical changes addressed first.

| Sprint | Tasks | Goal | Sequential? |
| --- | --- | --- | --- |
| 1 | Phase 0 (all tasks) | Safety net: tests, deps, flags | Parallel |
| 2 | Phase 1 + Phase 2 | All critical bugs closed | Parallel within; merge sequentially |
| 3 | Phase 3.1 | OOM compression blocker fixed | Sequential (high risk) |
| 4 | Phase 3.2 + 3.3 | Slow-loris blockers fixed | Parallel |
| 5 | Phase 4 (all tasks) | Architecture stabilised | Parallel |
| 6 | Phase 5 (all tasks) | Config hardened | Parallel |
| 7 | Phase 6 (both tasks) | Performance improved | Parallel |
| 8 | Phase 7 (all tasks) | Clean, Clippy-compliant codebase | Parallel |

## Parallelisation Map

The following tasks can be done simultaneously by different engineers:

- In parallel: 0.1, 0.2, 0.3 — All Phase 0 tasks have no dependencies on each other.

- In parallel: 1.1, 1.2, 1.3, 1.4 — All touch different files; no shared state changes.

- In parallel: 2.1, 2.2 — Disjoint files (console/mod.rs vs server/mod.rs + lifecycle.rs).

- Sequential: 3.1 must be reviewed and load-tested before 3.2/3.3 merge, because 3.1 modifies the same handler.rs file.

- In parallel after Phase 3: 4.1, 4.2, 4.3 — Disjoint files.

- In parallel: 5.1, 5.2, 5.3, 5.4 — All isolated to config layer.

- In parallel: 7.1 through 7.9 — Minor fixes; all independent.

# Risk Assessment

## Highest-Risk Changes

| Task | Risk | Most Likely Breakage | Mitigation |
| --- | --- | --- | --- |
| 3.1 | Streaming compression | Corrupted or truncated compressed responses for files near the 8 MB threshold | Feature flag; load test at 7 MB, 8 MB, 9 MB boundaries; compare checksums |
| 6.1 | Async logger channel | Log messages dropped under burst load; wrong ordering of log entries | Feature flag; monitor dropped_logs counter; benchmark before enabling default |
| 2.2 | Drain timeout coordination | Incorrect constant values leave connections open too long or kill them prematurely | Shutdown smoke test with 50 concurrent connections; verify all complete |
| 4.2 | Redirect JoinHandle drain | Deadlock if redirect task does not exit within budget and lifecycle waits forever | Always use tokio::time::timeout on the await; never await without a bound |
| 1.2 | XFF / peer addr change | Broken access log format if peer_addr is not propagated correctly through all call sites | Audit all call sites of handle() and log_request(); grep-verify no caller passes a fake addr |

## Where Things Are Most Likely to Break

- server/handler.rs — This file is touched by Tasks 3.1, 3.2, 4.1, 7.1, 7.2, and 7.8. It is the highest-churn file in the plan. Merge changes sequentially through this file, not in parallel.

- runtime/lifecycle.rs — Touched by Tasks 2.2, 4.2, and 4.3. Shutdown sequencing is fragile and order-dependent. Any change here needs a shutdown smoke test before merge.

- Async/sync boundary (Phase 3.1 and 4.1) — Introducing async streaming and removing blocking I/O changes the execution model of the request handler. The most subtle bugs will appear under concurrent load, not in unit tests.

- Windows-only code paths (Task 1.3) — The whoami fix is untestable without a Windows environment. If no Windows CI exists, add a note that this must be smoke-tested on Windows before deploying to Windows hosts.

- ACME / TLS integration (Tasks 1.1 and 1.4) — Path validation and OnceLock changes affect the TLS certificate provisioning path. Errors here will cause the server to start without TLS or fail to renew certificates. Test with both manual certs and ACME.

## Definition of Done

The refactor is complete and the server is production-ready when ALL of the following are true:

- All 28 audit issues are addressed (fixed or explicitly documented as accepted risks with rationale).

- cargo test --all-features passes with zero failures.

- cargo clippy --all-features -- -D warnings passes with zero warnings.

- cargo audit shows no unresolved security advisories.

- A load test at 1000+ req/s shows no OOM, no deadlocks, and P99 latency < 50ms for a 1 MB static file.

- A slow-loris test confirms connections time out within 31 seconds and legitimate requests are unaffected.

- A graceful shutdown test with 50 concurrent connections confirms all receive complete responses.

- Path traversal regression tests (Task 0.2 stubs) now pass (they should have been red before Phase 1).

rusthost Implementation Plan  ·  Generated from Full Audit Report  ·  28 Issues  ·  8 Phases  ·  22 Tasks